## Slide 1
Image Placeholder
DRIVER
Test Approaches on
Sheikh Md. Rezone Ullah | 26-September-2023

## Slide 2: DRIVER
Data for Road Incident Visualization, Evaluation, & Reporting (DRIVER) is an open-source web tool introduced by the World Bank. This DRIVER software is an efficient tool designed to streamline the collection, analysis, and reporting of road incident data. This project collaborates with Dhaka Metropolitan Police (DMP) to deploy and configure DRIVER for road safety and incident management in Dhaka.
Project Summary-

## Slide 3: DRIVER
The total no of estimated test cases was 132 including both functional and GUI. The estimated effort for test preparation and execution is 10.2 man-days, equivalent to 0.5 man-months. [1]
Estimated time in Man day -
  Test Case Design: 4.13
  Test Data Preparation: 1.10
  Test Case Review: 1.4
  Test Execution: 2.20
  Bug Retesting: 0.8
  Bug Reporting: 0.6
Test Estimation
Chart: Test Estimation
| Test Case Design | Test Data Preparation | Test Case Review | Test Execution | Bug Reporting
 | 4.14 | 1.1 | 1.4 | 2.2 | 0.6

## Slide 4: DRIVER
Objective: Ensure robust road crash data collection and reporting with the DRIVER web tool.
Scope: Functional testing, UI testing phases.
Test Data: Employ realistic incident data simulation for comprehensive testing.
Reporting: Document and share results, mitigating risks for successful implementation.
[2]
Test Plan in a brief-

## Slide 5: DRIVER
A total of 141 test cases [3] were prepared for the application, covering critical functionalities like Login, Dashboard, My Account, Manage Duplicate Record, Add Record, Map, and Record List.
Area of Coverage:
  Functional Coverage: Making ensuring the software's many features and functionalities operate as expected by testing them.
  User Interface Coverage: Confirming the application's usability and user experience.
Test case Preparation and area of coverage

## Slide 6: DRIVER
Test Execution and coverage [4]
There are total 141 test cases.
138 all the test cases have been executed

## Slide 7: DRIVER
The DRIVER software version 1.0.0 was tested, and numerous faults were found and reported..[5]
Test Report/Bug Reporting
Chart: Defect Density Trend
 | 24 | 6 | 0 | 0

## Slide 8: DRIVER
1. Test Estimation for Driver Project-Sheikh Md. Rezone Ullah-0030103
2. Test Plan for Driver project-Sheikh Md. Rezone Ullah-0030103
3. Test Case for Driver Project-Sheikh Md. Rezone Ullah-0030103
4. Test Case Execution for Driver Project-Sheikh Md. Rezone Ullah-0030103
5. QA Report For Driver Project-Sheikh Md, Rezone Ullah-0030103
6. Bug Report For Driver Project-Sheikh Md. Rezone Ullah-0030103
References

## Slide 9
Thank you